## Slide 1
CAPSTONE PROJECT
Vision-Language-Action Navigation for a Quadruped Robot
1
PHASE 1 · Task 1 & Task 2
Sep 1 – Sep 30
Task 1: NVIDIA Orin–Go2 Integration and High-Level Control.
Task 2: Go2 Simulation Environment
≈ 4 weeks
2
PHASE 2 · TASK 3 VLA
Oct 1 – Nov 15
Task 3: VLA-Based Control in Simulation
≈ 6 week
3
Phase 3 . Task 4
Nov 16 - Dec 7
Task 4: VLA Deployment on the Real Go2
≈ 3 weeks
Grades will be based on efforts not on the results

## Slide 2
Plan for this week:
To Read through the various research papers related to VLA and robotics:
NaVILA: Legged Robot Vision-Language-Action Model for Navigation
MobileVLA-R1: Reinforcing Vision-Language-Action for Mobile Robots
TrackVLA: Embodied Visual Tracking in the Wild
MoRE: Unlocking Scalability in Reinforcement Learning for Quadruped Vision-Language-Action Models
History-Conditioned Spatio-Temporal Visual Token Pruning for Efficient Vision-Language Navigation

## Slide 3
Blockers
EDU version of Go2 SDK